# FORGE

Website Implementation Manual

Detailed build spec derived from the Product Explainer Doc + rough site manual, for a 2-person team building in Google Antigravity

Version 1.0  |  Scope: MVP (Phase 1)  |  26 July 2026

# 0. Purpose & How To Use This Manual

This document translates the FORGE Product Explainer (the "what and why") into the FORGE Website Manual (the "what to build, screen by screen"). It is written to be handed directly to Antigravity as a set of task briefs — each page section below is self-contained enough to become one agent task/mission.

- Section 1–3: read once, sets shared decisions (scope, stack, IA) both builders must agree on before coding.

- Section 4–6: the actual page-by-page spec — the bulk of the build.

- Section 7–10: data model, APIs, AI components, non-functional rules — shared contracts between frontend and backend.

- Section 11–13: how to split work across 2 people, week-by-week plan, and how to brief Antigravity agents.

- Section 14–15: assumptions to confirm, and explicit out-of-scope items so nobody over-builds.

# 1. Scope Decision — What We Are Building Now

The original manual only sketched Home / Workout / Nutrition / AI CAM / Progress. The Product Explainer defines three phases. To avoid scope creep with a 2-person team, this manual locks scope to MVP (Phase 1) for the website, with Phase 2 items explicitly stubbed (UI present, feature disabled) where the rough manual already implies them (AI CAM).

| Item | Phase | Build now? |
| --- | --- | --- |
| AI Workout Generator (plan by goal/experience/location/equipment) | MVP | Yes — core |
| Diet Tracker + substitute suggestions | MVP | Yes — core |
| BMI Tracker | MVP | Yes — core |
| Progressive graphs & workout history | MVP | Yes — core |
| Daily Planner | MVP | Yes — core |
| AI Chatbot (fitness/nutrition/app Q&A, no medical advice) | MVP | Yes — core |
| Subscription & Billing (Basic/Intermediate/Hardcore, card+UPI) | MVP | Yes — core |
| AI CAM — live webcam form tracking with MediaPipe | Phase 2 | Build UI + “basic demo/instructions” only, per rough manual; gate the live tracker behind a “coming soon” flag |
| Sleep tracker, menstrual/PCOS mode, sports section, trainer dashboard | Phase 2 | No |
| Pregnancy programs, white-label, affiliate marketplace, native apps | Phase 3 | No |

Note: the rough manual explicitly asks for an AI CAM page pre-login with “basic instructions + small demo (before login)” and a “try AI CAM” CTA that redirects to login. That page shell is in scope now; the actual MediaPipe pose-tracking engine is Phase 2 work per the explainer. Confirm this trade-off with whoever owns the roadmap before starting (see Section 14).

# 2. Recommended Tech Stack

The explainer states architecture is an engineering decision, not a mandated stack. Given a 2-person team building inside Google Antigravity (agent-first IDE, browser-in-the-loop verification), the stack below optimizes for: fast agent-driven scaffolding, one shared language across frontend/backend, and low ops overhead.

| Layer | Choice | Why |
| --- | --- | --- |
| Frontend | React + Vite + TypeScript, Tailwind CSS | Explainer specifies React-based SPA, mobile-first. Vite + Tailwind is fast for agents to scaffold and iterate on visually. |
| Routing | React Router | Standard SPA routing for the sitemap in Section 4. |
| State/data fetching | React Query (TanStack Query) | Handles server state, caching, refetch-on-log for dashboard/progress. |
| Backend | Node.js + Express (or Fastify) + TypeScript | Same language as frontend — one mental model for a 2-person team; agents can share types. |
| API style | REST (JSON) | Explainer allows REST or GraphQL; REST is simpler for 2 people and easier for Antigravity to verify via browser/network calls. |
| Database | PostgreSQL | Relational store for user/profile/billing per explainer; use JSONB columns for flexible plan/exercise data instead of standing up a second time-series DB in v1. |
| ORM | Prisma | Type-safe schema shared with backend, fast to scaffold migrations. |
| Auth | JWT (access + refresh token) via httpOnly cookies, bcrypt for passwords | Simple, self-hosted, no vendor lock-in for MVP. |
| AI — plan generation & chatbot | LLM API (Anthropic/OpenAI) via a thin backend “AI service” module | Keeps prompts/keys server-side; frontend never calls the LLM directly. |
| AI — pose tracking (Phase 2 stub only) | MediaPipe Pose (browser, client-side) | Per rough manual; not wired to logic in v1, camera preview UI only. |
| Payments | Razorpay | Supports both card and UPI for the Indian market as required. |
| Hosting | Frontend: Vercel/Netlify. Backend + DB: Railway/Render (managed Postgres). | Minimal DevOps for a 2-person team; both have free/low tiers to start. |
| Charts | Recharts | For BMI trend, weight trend, volume, and streak charts on Progress/Dashboard. |

Antigravity works across editor, terminal, and browser and verifies its own work with screenshots/artifacts — so prefer stacks with clear visual output (React) and a runnable local dev server (Vite + Express) that the agent can browser-test after each task.

# 3. Global Rules That Apply To Every Page

- Two states per page: Pre-Login (marketing/teaser, always ends in a CTA to Login/Signup) and Post-Login (functional, personalized). Build both from day one — don't bolt post-login on later.

- Mobile-first responsive: design at 375px width first, then scale up to tablet (768px) and desktop (1280px+). Explainer states MVP is web-only, mobile-first.

- Global navbar: Home — Workout — Nutrition — AI CAM — Progress (post-login only) — Login/Signup (pre-login) or Profile avatar + Logout (post-login).

- Global footer: About, Contact, Pricing, Terms, Privacy, Social links.

- Global AI Chatbot: a floating action button (bottom-right) on every post-login page, opening a chat panel. Not available pre-login except as a teaser tooltip.

- Every feature that requires personalization (personalised workout, personalised recipes, AI CAM, progress) is gated behind auth. Clicking it while logged out redirects to /login with a "continue to X after signup" return path preserved.

- Subscription gating: some post-login features are further gated by tier (Basic/Intermediate/Hardcore) — see Section 10.

# 4. Information Architecture / Sitemap

| Route | Page | Pre-login | Post-login |
| --- | --- | --- | --- |
| / | Home | Hero + “For Gym” section + footer (as in rough manual) | Redirects to /dashboard |
| /workout | Workout | List of workouts by muscle group, demo sim, “Get personalised workout” CTA → login | Full list + personalised plan + swap/regenerate + log session |
| /nutrition | Nutrition | Nutrition facts/education + recipes, “Get personalised recipes” CTA → login | Diet-preference-filtered recipes, calorie targets, meal logging |
| /ai-cam | AI CAM | Explanation + demo video/animation, “Try AI CAM” CTA → login | Camera screen, exercise selector, session controls (Phase 2 engine stubbed) |
| /progress | Progress | Explainer copy (routines/meals/progress chart) + CTA → login | BMI trend, weight trend, volume chart, streak, history log |
| /dashboard | Dashboard | N/A (post-login only) | Landing page after login: today's plan, quick stats, quick-log actions |
| /login, /signup | Auth | Login form / Signup form | N/A |
| /onboarding | Onboarding | N/A (only reachable right after signup) | One-time questionnaire; profile stays editable after via /profile |
| /profile | Profile | N/A | Personal details, body metrics, dietary preference, equipment/location, subscription status |
| /pricing | Pricing | Tier comparison + Subscribe CTA → login/signup if not authed | Current plan, upgrade/downgrade, seat management for org admins |

# 5. Page Specifications — Pre-Login

## 5.1 Home Page

Per the rough manual: Hero section → “For Gym” section → Footer. This is the top-of-funnel marketing page; keep it lightweight (no data calls).

### Sections, top to bottom

- Sticky navbar: Home / Workout / Nutrition / AI CAM — with Login and Sign Up buttons.

- Hero: Product name, tagline “Train Smarter. Lift Better. Become Stronger.”, one-line value prop, primary CTA “Get Started” → /signup, secondary CTA “See how it works” → scrolls to features.

- Problem → Solution strip: 3–4 cards drawn from Section 2 of the explainer (bad form/injury, generic programs, no feedback, cost) each paired with the FORGE feature that solves it.

- Feature highlights (4 cards): AI Workout Generator, Diet Tracker, BMI + Progress Tracking, AI Chatbot — each links to its page.

- “For Gym” section (named explicitly in rough manual): positions FORGE for gyms/studios/corporate wellness (roadmap item), short teaser block with a “Partner with us” contact CTA — informational only, no functional B2B flow in v1.

- Comparison strip (optional, from explainer Section 7): FORGE vs generic apps table — Personalized AI Plans / Real-time form correction / Nutrition guidance / Adaptive coaching, all ✓ for FORGE.

- Pricing teaser: 3 tier cards (Basic/Intermediate/Hardcore) with “View plans” → /pricing.

- Footer: standard links + newsletter signup (optional).

## 5.2 Workout Page (pre-login)

Per rough manual: list of workouts grouped by muscle group (Chest, Back, Biceps, etc.), each exercise entry shown with a simulation on the side.

- Muscle-group tabs or accordions: Chest, Back, Biceps, Shoulders, Legs, Core, Full Body (extend the manual's 3 examples to a full standard set).

- Each exercise row: name, thumbnail/simulation (humanoid or stickman animation — use a lightweight looping GIF/Lottie/sprite per exercise, not live video, for v1), short description, target muscle tag.

- Sticky/anchored CTA card: “Get a workout plan personalised to you” (explicitly the USP per rough manual) → redirects to /signup (or /login if account exists) with return-to=/workout?personalised=1.

- No logging, no plan generation, no save actions on this pre-login view — read-only exercise library.

## 5.3 Nutrition Page (pre-login)

- Educational content: macro/micronutrient facts, why nutrition matters for the user's goal.

- General recipe library (not personalised): recipe cards with name, diet tag (veg/non-veg/vegan/etc.), approx calories.

- CTA: “Get personalised recipes & meal plan” → /signup or /login, return-to=/nutrition?personalised=1.

## 5.4 AI CAM Page (pre-login)

This is the flagship feature — per explainer Section 4.2.1, treat the copy here carefully since it is Phase 2 under the hood but needs a Phase-1-quality landing experience.

- Explainer block: what AI CAM is, how it works (camera → pose estimation → movement analysis → rep counting), in plain language — reuse the four “How it works” bullets from the explainer.

- What it checks: joint alignment, range of motion, spinal position, tempo, symmetry — shown as an icon grid.

- Small demo: a pre-recorded looping clip or animated skeletal overlay illustrating a squat being tracked, with example correction cues (“keep your knees in line with your toes”). This is a canned demo asset, not a live camera feed, for v1.

- “Try AI CAM” CTA → redirects to /login (per rough manual) with return-to=/ai-cam.

- Disclaimer line: coaching feedback only, not a medical assessment (reuse explainer's guardrail copy).

## 5.5 Progress Page (pre-login)

- Explainer block: what Progress tracks once logged in — routines, meals, BMI, progress chart, streaks (per rough manual).

- Sample/blurred chart mockup to visualize the value, not real data.

- CTA → /login or /signup.

# 6. Page Specifications — Post-Login

After login, the site's default landing view is the Dashboard (per explainer Step 3), not the Home page. Home / Workout / Nutrition / AI CAM / Progress remain reachable from the navbar but render their functional variants.

## 6.1 Onboarding (first login only)

Runs once, immediately after signup, before the Dashboard is ever shown. Explainer requires: under 5 minutes, all required fields validated before a plan is generated, profile stays editable afterward.

- Step 1 — Goal: weight loss / muscle gain / endurance / general fitness (single select).

- Step 2 — Experience level: Beginner / Intermediate / Advanced.

- Step 3 — Body metrics: height, weight, age, sex (for BMI + plan calibration).

- Step 4 — Dietary preference: vegetarian / non-vegetarian / vegan / lactose-free / Jain / diabetic-friendly.

- Step 5 — Location & equipment: home or gym; if home, checklist of available equipment (bodyweight only, dumbbells, resistance bands, full set, etc.).

- Progress indicator (step X of 5), Back/Next, final “Generate my plan” button that triggers the AI Workout Generator (Section 9.1) and routes to /dashboard.

- Validation: block “Next” until the current step's required fields are filled; do not allow skipping straight to Dashboard without completing all 5 steps.

## 6.2 Dashboard (default post-login landing page)

- Today's plan card: session type for today (yoga/HIIT/cardio/gym/mobility per Daily Planner) with a “Start” button.

- Quick stats row: current BMI (with classification), current streak, this week's sessions completed vs planned.

- Quick-log actions: “Log a meal”, “Log a workout”, “Update weight” — each opens a lightweight modal, no full page nav.

- Mini progress chart preview → “View full progress” links to /progress.

- Reminders/notifications strip for today's scheduled session (Daily Planner requirement).

## 6.3 Workout Page (post-login)

- Tab/toggle at top: “My Plan” (default) vs “Exercise Library” (the same browsable list as pre-login, still available).

- My Plan view: current week's plan grouped by day, each day shows session type + exercise list (sets/reps/rest).

- Per-exercise controls: swap exercise (pick a same-muscle-group alternative), mark complete, log sets/reps/weight actually performed.

- “Regenerate week” action (re-invokes the AI generator with current profile).

- Difficulty progression indicator: shows plan has advanced in difficulty as sessions are logged (explainer requirement).

- “Use in AI CAM” button on each exercise — links to /ai-cam with that exercise pre-selected (explainer: “whenever a workout plan is suggested, it can be seen in AI CAM”). In v1 this opens the AI CAM shell in stub mode.

## 6.4 Nutrition Page (post-login)

- Daily/weekly meal plan filtered by the user's dietary preference and calorie target derived from goal + metrics.

- Meal logging: search/select a food or recipe, portion, auto-computed calories; log against breakfast/lunch/dinner/snacks.

- Restricted-food substitution: if a logged item conflicts with dietary preference (e.g., paneer logged by a vegan-tagged user is fine, but a non-veg item logged by a vegetarian-tagged user), surface an automatic substitute suggestion inline.

- Daily calorie/macro summary bar (consumed vs target).

## 6.5 AI CAM Page (post-login)

Build the full shell and UX now; wire the actual MediaPipe pose-estimation logic as a flagged Phase 2 module so the page doesn't need to be rebuilt later.

- Exercise selector (pre-filled if arrived via “Use in AI CAM” from Workout page).

- Camera permission prompt + on-screen framing/setup guidance (per explainer guardrails) before “Start Session” is enabled.

- Live view container: camera feed + skeletal overlay area (Phase 2 logic) with a placeholder “Coming soon” state and rep counter UI already laid out.

- Post-set/session summary screen scaffold: form score, what-went-well vs needs-work — static/demo data in v1, wired to real analysis in Phase 2.

- Medical-advice disclaimer footer, consistent with the chatbot's disclaimer.

## 6.6 Progress Page (post-login)

- BMI trend chart (recalculates automatically whenever weight is updated).

- Weight trend chart.

- Workout volume / session-frequency chart.

- Streak display.

- Filterable history log: past workouts (by date range, muscle group, session type) and past meals.

- (If AI CAM is later wired) form-quality trend alongside weight/volume, per explainer.

## 6.7 Profile

- Editable fields: name, email, height, weight (triggers BMI + progress recompute), age, sex, goal, experience level, dietary preference, equipment, location.

- Subscription section: current tier, renewal date, “Manage subscription” → /pricing.

- Logout.

## 6.8 Pricing / Subscription & Billing

- Tier comparison table (Basic / Intermediate / Hardcore) — see Section 10 for exact pricing and gating.

- Individual vs Organization toggle (org shows seat-based pricing + an admin seat-management screen: add/remove users up to purchased limit).

- Checkout flow via Razorpay: card and UPI.

- Post-payment: subscription status updates immediately and gates unlock without requiring re-login.

## 6.9 AI Chatbot (global widget, post-login)

- Floating button on every authenticated page; opens a side/bottom chat panel.

- Scoped strictly to fitness, nutrition, and app-usage questions; has read access to the user's profile and current plan for contextual answers.

- Persistent, visible disclaimer: “FORGE's AI Coach does not provide medical advice.” shown at the top of every chat session.

- Chat history persisted per user (simple table, no need for advanced RAG in v1).

# 7. Data Model (v1)

Minimum schema to support every page above. Build in Prisma; adjust field types as needed but keep these entities and relationships.

| Entity | Key fields |
| --- | --- |
| User | id, email, password_hash, name, role (user/org_admin), created_at |
| Profile | user_id (FK), goal, experience_level, height_cm, weight_kg, age, sex, dietary_preference, location (home/gym), equipment[], updated_at |
| Subscription | id, user_id or org_id (FK), tier (basic/intermediate/hardcore), billing_cycle, status (active/past_due/cancelled), renewed_at |
| Organization | id, name, seats_purchased, tier |
| OrgMembership | org_id (FK), user_id (FK), status |
| Exercise | id, name, muscle_group, equipment_needed, difficulty, sim_asset_url, instructions |
| WorkoutPlan | id, user_id (FK), week_start_date, generated_at, source (ai_generated/manual) |
| WorkoutPlanDay | id, plan_id (FK), day_of_week, session_type (yoga/hiit/cardio/gym/mobility) |
| WorkoutPlanExercise | id, plan_day_id (FK), exercise_id (FK), target_sets, target_reps, order |
| WorkoutLog | id, user_id (FK), exercise_id (FK), date, sets_completed, reps_completed, weight_used, completed (bool) |
| Recipe | id, name, diet_tags[], calories, macros(json), instructions |
| MealLog | id, user_id (FK), recipe_id (FK, nullable for custom entries), meal_type, date, calories, macros(json) |
| ProgressEntry | id, user_id (FK), date, weight_kg, bmi, bmi_classification |
| ChatMessage | id, user_id (FK), role (user/assistant), content, created_at |
| AiCamSession (stub in v1) | id, user_id (FK), exercise_id (FK), date, form_score (nullable), summary(json, nullable) |

# 8. API Endpoints (v1 REST surface)

| Module | Endpoints |
| --- | --- |
| Auth | POST /auth/signup, POST /auth/login, POST /auth/logout, POST /auth/refresh |
| Onboarding / Profile | POST /onboarding (creates Profile + triggers first plan), GET /profile, PATCH /profile |
| Workout | GET /exercises?muscle_group=, GET /workout-plan/current, POST /workout-plan/regenerate, PATCH /workout-plan/exercise/:id (swap), POST /workout-log |
| Nutrition | GET /recipes?diet=, GET /nutrition-plan/current, POST /meal-log, GET /meal-log?date= |
| Progress | GET /progress/bmi, GET /progress/weight-trend, GET /progress/volume, GET /progress/history?type=&from=&to= |
| AI CAM (stub) | GET /ai-cam/exercises, POST /ai-cam/session (creates a placeholder session record) |
| Chatbot | POST /chat/message, GET /chat/history |
| Billing | GET /pricing/tiers, POST /billing/checkout, POST /billing/webhook (Razorpay), GET /billing/subscription, POST /org/seats |

# 9. AI Components — What Actually Needs “AI” in v1

## 9.1 AI Workout Generator

- Input to the LLM/rules engine: goal, experience level, location, equipment, and (after week 1) recent WorkoutLog completion rate.

- Output: a structured JSON weekly plan (day → session_type → list of exercises with sets/reps) that maps directly onto WorkoutPlan/WorkoutPlanDay/WorkoutPlanExercise.

- Regeneration and single-exercise swap both call the same generator with a narrower scope (one day, or one exercise + “exclude X”).

- Progression rule: on each regeneration, difficulty step-up is driven by completion rate stored in WorkoutLog, not by the LLM guessing — keep this a deterministic rule server-side, with the LLM only picking exercises/sets/reps within that difficulty band.

## 9.2 Diet/Nutrition Filtering

- Mostly deterministic (v1 does not need an LLM here): filter Recipe by diet_tags matching the user's dietary_preference, and by a calorie target computed from goal + BMI/weight.

- Substitute suggestion: a lookup table mapping restricted ingredients → approved alternatives per diet type, checked at meal-log time.

## 9.3 AI Chatbot

- System prompt fixed server-side: scope strictly to fitness/nutrition/app-usage, always include the no-medical-advice disclaimer, and inject the user's Profile + current WorkoutPlan/Nutrition summary as context on every call.

- No memory beyond ChatMessage history for that user; no external tool use required in v1.

## 9.4 AI CAM (Phase 2 — do not build the engine in v1)

- When it is built: MediaPipe Pose runs client-side in the browser (or a companion mobile capture), extracting joint coordinates; a rules layer compares joint angles per exercise against threshold ranges (e.g., knee valgus angle for squats) to flag form breaks and count reps.

- v1 only needs the AiCamSession table and page shell so this can be dropped in later without a schema change.

# 10. Subscription Tiers & Access Gating

| Tier | Individual price | Organization price | Suggested v1 gating |
| --- | --- | --- | --- |
| Basic | ₹599 / month | ₹10,000 for 25 users | Workout Generator, Diet Tracker, BMI Tracker, Daily Planner |
| Intermediate | ₹799 / month | ₹10,000 for 18 users | Everything in Basic + full Progress graphs/history + AI Chatbot |
| Hardcore | ₹999 / month | ₹10,000 for 14 users | Everything in Intermediate + priority/advanced analytics + early access to AI CAM once it ships |

Exact feature-to-tier mapping above is a proposal, not fixed in either source doc — confirm the real split before wiring PATCH gates (flag in Section 14). Regardless of the split chosen, implement gating as a single server-side check (subscription.tier >= feature.min_tier) reused everywhere, not per-page logic.

# 11. Non-Functional Requirements

- Security: hash passwords (bcrypt), httpOnly + secure cookies for tokens, rate-limit /auth endpoints, validate all onboarding/profile input server-side (never trust client-side validation alone).

- Privacy/consent: explicit camera-permission prompt with a clear explanation before AI CAM activates (even in stub form).

- Performance: plan generation and dashboard load should each resolve in under 2–3 seconds; explainer's success metric is sign-up-to-first-plan under 5 minutes end-to-end, so onboarding + generation latency matters.

- Responsiveness: every page usable at 375px width without horizontal scroll; test in Antigravity's browser-in-the-loop verification at both mobile and desktop breakpoints.

- Accessibility: form inputs labelled, color contrast checked, charts have a text/tabular fallback.

- No medical claims anywhere in copy — chatbot, AI CAM, and nutrition pages all carry the same disclaimer language.

# 12. Success Metrics To Instrument From Day One

- Time from signup submit to first generated plan shown (target: under 5 minutes) — log timestamps at signup, onboarding-complete, and plan-generated.

- Weekly active usage — log a lightweight “last_active_at” on User, or a session/event table if time allows.

- Week-4 retention and free-to-paid conversion — both computable later from Subscription + login-event timestamps if those are captured now; don't skip logging even if the dashboard for it comes later.

# 13. Implementation Plan — 2-Person Team

## 13.1 Suggested split

| Builder | Owns |
| --- | --- |
| Builder A — Frontend/UX lead | All pages in Section 5–6 (React components, routing, responsive layout, charts), talks to the API contract in Section 8 as a client. |
| Builder B — Backend/Data lead | Section 7 schema + Section 8 API implementation, auth, AI generator logic (Section 9.1–9.3), Razorpay integration. |

Both agree on the API contract (Section 8) and data model (Section 7) up front so each can work against a mock/stub of the other's layer without blocking.

## 13.2 Suggested week-by-week order

- Week 1: Auth (signup/login/logout) + Profile + Onboarding flow end-to-end, including plan-generation trigger stub. Home page pre-login.

- Week 2: Workout page (pre + post login), Exercise library, AI Workout Generator wired for real, Dashboard v1.

- Week 3: Nutrition page (pre + post login) + Diet Tracker + meal logging + substitute suggestions.

- Week 4: Progress page (BMI/weight/volume charts, history log) + AI Chatbot.

- Week 5: AI CAM page shell (stub) + Pricing/Billing + subscription gating end-to-end.

- Week 6: Cross-page polish, responsive QA, disclaimers/copy pass, success-metric instrumentation, bug bash.

Adjust pace to actual availability — this is a suggested sequencing, not a fixed calendar.

# 14. Assumptions & Open Questions To Confirm Before/While Building

- AI CAM scope for v1: this manual assumes UI shell + demo only, no live pose tracking, since the explainer places the engine in Phase 2. Confirm this is acceptable given the rough manual's more finished-sounding description of AI CAM's behavior.

- Exact feature-to-tier mapping (Section 10) is proposed, not sourced from either document — needs a real decision.

- “Simulation on the side” for exercises (rough manual) is assumed to be pre-made looping animations/GIFs per exercise, not a live 3D render — confirm asset source/budget.

- Org/B2B seat management is included at a basic level (add/remove seats) since pricing tiers include org pricing; the full Trainer Dashboard itself is Phase 2 and excluded.

- Payment gateway: explainer says card/UPI for India; this manual assumes Razorpay as the concrete provider — confirm before building the checkout integration.

# 15. Explicitly Out of Scope for This Build

- Live camera-based form correction engine (MediaPipe wired to real-time feedback) — Phase 2.

- Sleep tracker, menstrual/PCOS mode, sports-specific programs, Trainer Dashboard — Phase 2.

- Pregnancy/postpartum programs, gym/corporate white-label, nutrition affiliate marketplace, native iOS/Android apps — Phase 3.

- Any medical/clinical diagnosis feature, anywhere in the product.

# 16. Briefing Google Antigravity

Antigravity works best when given one task-sized mission at a time and verifies its own work with browser screenshots. Suggested approach:

- One mission per page/section above (e.g., “Build the pre-login Workout page per Section 5.2”) — each section in this manual is already scoped to be a single mission brief; paste it directly into a task.

- Give the agent the relevant Section 7 tables (data model) and Section 8 (API contract) as shared context on every mission so frontend/backend agents stay consistent.

- Ask the agent to verify each mission with a browser screenshot at both 375px and 1280px widths before marking it done — matches the responsiveness requirement in Section 11.

- Review generated Artifacts (task list, plan, screenshots) before merging — leave inline comments for corrections rather than re-prompting from scratch, per Antigravity's feedback model.